STOCKJAWN

Architecture Review & Technical Debt Assessment

Post-Refactor Comprehensive Audit

July 2026

146 classes  •  95 DI registrations  •  30+ DB tables  •  16 controllers

| Critical Issues | High Priority | Medium Priority | Services to Eliminate |
| --- | --- | --- | --- |
| 7 | 9 | 11 | 12 |

# Table of Contents

# 1. Executive Summary

StockJawn is a self-improving market intelligence platform built on .NET 8 with a Supabase/PostgREST persistence layer. After the recent SRP refactoring (DynamicPickOrchestrator decomposition, MarketSnapshotBuilder extraction), the system is better organized but still carries significant architectural debt that will prevent it from scaling beyond a few hundred securities or evolving safely.

This review audited all 146 classes against 10 architecture criteria. The findings are organized into: a revised architecture with clear layer boundaries, a dependency graph exposing coupling hotspots, lists of unnecessary and missing services, and a prioritized technical debt backlog with a phased implementation roadmap.

## 1.1 Top-Level Verdicts

| Dimension | Assessment |
| --- | --- |
| Scalability | FAILING. Sequential pipeline, N+1 DB patterns, no caching, rate-limited to ~200 tickers on free tier. |
| Maintainability | MODERATE. Recent refactors helped, but ResearchRepository (18 tables, ~50 methods) and LearningEngine are still god services. |
| Extensibility | MIXED. Evaluation strategy pattern is solid. But concrete-class dependencies everywhere block swapping implementations. |
| Performance | POOR. Every DB call is an HTTP round-trip via PostgREST. No batch writes. No connection pooling. No IHttpClientFactory. |
| Testability | POOR. Only 2 services have interfaces (IScoringEngine, IMarketIntelligencePipeline). Repositories are untestable concrete classes. |
| Learning Accuracy | MODERATE. Guardrails are in place. But LearningEngine does 14 different things and has no unit test coverage. |
| Discovery Quality | MODERATE. 4 discovery providers, RSS feeds, universe management. But no deduplication across providers, no priority scoring. |

# 2. Current Architecture Profile

## 2.1 Layer Map

The codebase has no explicit layer enforcement. Services reference each other freely. The implicit layers are:

| Layer | Count | Services |
| --- | --- | --- |
| API / Controllers | 16 | 14 controller files, RequestMetrics middleware, DashboardHtml |
| Orchestration | 3 | DynamicPickOrchestrator, DailyResearchRunService, DailyReportService |
| Domain / Engines | 22 | PredictionGenerator, ScoringEngine, LearningEngine, TradeSetupEngine, OutcomeEvaluator, MarketIntelligencePipeline, 8 Evaluators, ConfidenceEngine, RiskEngine, ScoreAggregator, EnsembleScoringService, IndicatorEngine |
| Domain / Services | 18 | StockCandidateService, OptionCandidateService, PortfolioLifecycleService, PortfolioBalanceEngine, DynamicWatchlistService, ResearchSignalService, PatternDetectionService, IntakeAnalysisService, DataHygieneService, OptionsDataService, PaperOptionsService, OptionContractFilterService, MarketFact/Feature/Evidence/ThesisService |
| Subsystems | 14 | Knowledge (7 classes), Evidence (4), AdaptiveLearning (3), StrategyDiscovery (3), OpportunityLearning (3), ResearchUniverse (4), Discovery (6), MarketRegime (1) |
| Providers | 7 | TwelveDataProvider, StockFitClient/Provider, FinnhubProvider, MarketDataOptionsProvider, MarketDataService, CongressSignalProvider |
| Persistence | 12 | SupabaseClient + 8 repositories (ResearchRepository, WatchlistRepository, OptionsDataRepository, PaperStockCandidateRepository, PortfolioChallengeRepository, ResearchSignalRepository, CandidateGenerationAuditRepository) + 3 Supabase subsystem repos |
| Infrastructure | 4 | OpenAiCompletionService, JobStatusTracker, BootstrapLogger, RssFeedService |

## 2.2 Critical Numbers

| Metric | Value |
| --- | --- |
| Total .cs files (non-model) | ~100 |
| Total model types | ~170 (records, enums, static classes across 20 model files) |
| DI registrations | 95 AddSingleton, 0 AddScoped, 0 AddTransient, 0 AddHostedService |
| DB tables accessed | 30+ |
| External API integrations | 5 (TwelveData, StockFit, Finnhub, MarketData.app, OpenAI) |
| Services with interfaces | ~25 of ~100 (25%) |
| Services with unit tests | 2 files (OptionsLabTests, DirectionNeutralScoringTests) |
| HttpClient instances created manually | 5 (TwelveData, StockFit, Finnhub, MarketData.app, RssFeedService) |
| Dead code files | 3 (OptionLearningService, OptionLearningRepository, InMemoryKnowledgeBase broken) |

# 3. Service-by-Service Audit (10 Criteria)

Each service is evaluated against: (1) Single Responsibility, (2) Should it exist?, (3) Duplicated elsewhere?, (4) Correct layer?, (5) Should it be split?, (6) Should it be merged?, (7) Owns its data?, (8) Hidden coupling?, (9) Scales to thousands?, (10) Easier or harder to evolve?

## 3.1 ResearchRepository — GOD REPOSITORY

| Criterion | Assessment |
| --- | --- |
| SRP | VIOLATION. Manages 18 tables with ~50 methods. Mixes prediction CRUD, learning stats, signal observations, weight overrides, calibration buckets, correlations, influence, interactions, cap tuning, and setup stats. |
| Should exist? | YES, but not in this form. Needs decomposition. |
| Duplicated? | Partially. ResearchSignalRepository also writes to research_scoring_weights. OptionsDataRepository duplicates some pattern logic. |
| Correct layer? | YES (persistence), but it leaks domain logic through complex query construction and result mapping. |
| Split? | YES. Into: PredictionRepository, LearningStatsRepository, SignalAnalyticsRepository, SetupRepository, RunRepository. |
| Merge? | NO. |
| Owns data? | Overly broad ownership. 18 tables should be owned by 5 focused repositories. |
| Hidden coupling? | YES. Every domain service depends on this single class. Change one table mapping and you risk breaking 10+ consumers. |
| Scales? | NO. Every method issues individual PostgREST HTTP calls. No batching, no caching, no connection reuse. |
| Evolvability | HARDER. The monolithic API surface means every new feature adds more methods here, growing the god object. |

## 3.2 LearningEngine — GOD SERVICE

| Criterion | Assessment |
| --- | --- |
| SRP | VIOLATION. Does 14 different things: signal extraction, performance computation, calibration, correlation, influence, interactions, confidence calibration, weight optimization, setup performance, pattern recommendations, AI report generation, learning insights, signal performance updates, weight updates. |
| Should exist? | YES as an orchestrator, but the computation methods should be extracted. |
| Duplicated? | Partially. Signal performance logic overlaps with ResearchSignalService. Weight update logic overlaps with WeightUpdateValidator. |
| Split? | YES. Into: SignalPerformanceEngine, CalibrationEngine, WeightOptimizationEngine, LearningReportGenerator. LearningEngine becomes a thin orchestrator. |
| Scales? | NO. Loads all predictions, all outcomes, all signals into memory for every learning cycle. At 1000+ tickers this is hundreds of MB. |
| Evolvability | HARDER. Adding a new learning dimension means modifying this 1000+ line class. |

## 3.3 PredictionGenerator

| Criterion | Assessment |
| --- | --- |
| SRP | MODERATE. After MarketSnapshotBuilder extraction, it's better (10 deps). Still orchestrates snapshot building, scoring, AI explanation, price forecasting, and setup classification. |
| Split? | CONSIDER. PriceForecastEngine and ExplanationGenerator could be extracted to get to 8 deps. |
| Scales? | NO. Sequential per-ticker processing. Each ticker = 6+ DB queries for weights/overrides/insights that are identical across tickers. No prefetching. |
| Evolvability | MODERATE. The scoring delegation is clean. The AI explanation and price forecast are tightly coupled to the main method. |

## 3.4 DynamicPickOrchestrator

| Criterion | Assessment |
| --- | --- |
| SRP | IMPROVED. After the recent refactor (15→11 deps), it properly delegates to StockCandidateService, OptionCandidateService, PortfolioLifecycleService. |
| Should exist? | YES. This is the correct place for cross-cutting orchestration of morning/EOD/learning flows. |
| Hidden coupling? | MODERATE. Still depends on 3 repositories (researchRepo, stockRepo, optionsRepo) alongside the extracted services — some of these could be pushed into the sub-services. |
| Scales? | NO. Calls EvaluateStockCandidateAsync in a sequential foreach loop. No parallelism on candidate evaluation. |
| Evolvability | BETTER. The delegation pattern makes it easy to add new candidate types. |

## 3.5 ScoringEngine + Evaluation Subsystem

| Criterion | Assessment |
| --- | --- |
| SRP | GOOD. Strategy pattern with 8 evaluators + aggregator + confidence + risk. Each evaluator is single-purpose. |
| Should exist? | YES. This is the best-designed subsystem in the codebase. |
| Duplicated? | NO. |
| Split? | NO, but SIMPLIFY. 8 individual interfaces (ITrendEvaluator, IMomentumEvaluator, etc.) are over-specified — they all implement IEvaluator. Use IEnumerable<IEvaluator> instead of 8 named constructor params. |
| Scales? | YES. Evaluators are pure functions over in-memory data. No I/O. |
| Evolvability | GOOD. Adding a new evaluator is: implement IEvaluator, register in DI. The 8 interface types are the friction point — collapsing to IEnumerable<IEvaluator> makes adding evaluators zero-config. |

## 3.6 MarketIntelligence Pipeline

| Criterion | Assessment |
| --- | --- |
| SRP | GOOD per service. Facts→Features→Evidence→Thesis is a clean pipeline. |
| Should exist? | QUESTIONABLE as 4 injected singleton services. MarketFactService, MarketFeatureService, MarketEvidenceService, and MarketThesisService are all stateless, parameterless classes with a single method each. They are pure functions pretending to be services. |
| Merge? | YES. Collapse into static methods on MarketIntelligencePipeline or make them private methods. The 4 interfaces + 4 implementations + 8 DI registrations are ceremony with no testing or swap benefit (there's no alternate implementation). |
| Scales? | YES. Pure in-memory computation. |
| Evolvability | NEUTRAL. The pipeline abstraction is good but the 4-service indirection adds navigational complexity for zero benefit. |

## 3.7 TradeDecision Subsystem

| Criterion | Assessment |
| --- | --- |
| SRP | OVER-ENGINEERED. 8 interfaces + 8 implementations + 3 trade filters = 19 classes for a subsystem that is largely placeholder. |
| Should exist? | NOT YET. ConfidenceTradeFilter, LiquidityTradeFilter, VolatilityTradeFilter all return Pass. HistoricalSimilarityEngine has an empty case library. PortfolioDecisionEngine is barely used. |
| Duplicated? | YES. Expected value and risk/reward calculations overlap with what ScoringEngine already computes. TradeGradeService duplicates actionability logic in StockCandidateService. |
| Correct layer? | It's positioned as a domain layer but nothing in the main pipeline calls it except PortfolioDecisionEngine (barely). |
| Scales? | N/A — not used at scale. |
| Evolvability | HARDER. 19 classes of scaffolding that must be maintained despite doing nothing. When real trade decision logic is needed, it may not fit this premature abstraction. |

## 3.8 Knowledge vs KnowledgeBase — Duplicate Subsystems

| Criterion | Assessment |
| --- | --- |
| SRP | CONFUSED. Two parallel knowledge subsystems exist: Services/Knowledge/ (7 classes: KnowledgeEngine, CaseLibraryBuilder, KnowledgePatternDetectionService, KnowledgeRuleGenerator, KnowledgeRetrievalService, ConceptLearningService, InMemoryKnowledgeRepository) and Services/KnowledgeBase/ (3 classes: IKnowledgeBase, InMemoryKnowledgeBase, SupabaseKnowledgeBase). |
| Should exist? | ONE of them. They both manage "knowledge" (patterns, rules, cases) but with different models and interfaces. |
| Duplicated? | YES. KnowledgeEntry and KnowledgeCategory are defined in BOTH Models/KnowledgeBaseModels.cs and Services/KnowledgeBase/IKnowledgeBase.cs. |
| Merge? | YES. Consolidate into a single Knowledge subsystem. KnowledgeBase's persistence interface can back the Knowledge engine's repository needs. |
| Hidden coupling? | YES. InMemoryKnowledgeBase has sync method signatures that don't match the async IKnowledgeBase interface — likely doesn't compile. |

## 3.9 OptionsData — V1/V2 Coexistence

| Criterion | Assessment |
| --- | --- |
| SRP | CONFUSED. OptionsDataService (V1) and PaperOptionsService (V2) both manage paper option candidates against the same DB tables using the same MarketDataOptionsProvider and OptionContractFilterService. |
| Duplicated? | YES. OptionsDataService.CreatePaperCandidateFromPredictionAsync does the same thing as PaperOptionsService.GenerateCandidatesAsync with different models (PaperOptionCandidate vs PaperCandidateEnhanced). |
| Merge? | YES. Delete OptionsDataService. Its controller (OptionsDataController) should call PaperOptionsService instead. Merge PaperOptionCandidate into PaperCandidateEnhanced. Same for outcomes. |
| Hidden coupling? | YES. OptionsDataRepository is a partial class split across 2 files with overlapping methods for the same tables. |

## 3.10 External Providers

| Criterion | Assessment |
| --- | --- |
| SRP | GOOD individually. Each wraps a single external API. |
| Should exist? | YES. But they should implement provider interfaces for testability. |
| Hidden coupling? | YES. All construct HttpClient directly in constructors. No IHttpClientFactory, no Polly retry policies, no circuit breakers. FinnhubProvider lives in UniverseDiscovery/ but is used by MarketSnapshotBuilder (ResearchEngine/) — wrong directory. |
| Scales? | NO. TwelveData: 7 req/min hard limit. StockFit: no rate limiter. Finnhub: undocumented limits. MarketData.app: unknown. No provider abstracts its rate limit for callers. |
| Evolvability | MODERATE. Adding a new data provider requires wiring it into MarketSnapshotBuilder and/or DiscoveryEngine manually. |

## 3.11 StockCandidateService

| Criterion | Assessment |
| --- | --- |
| SRP | MIXED. Contains both instance methods (DB operations, evaluation) and ~12 static methods (pure business logic for ranking, bucketing, quality tiers). The static methods are fine as pure functions but mixing static and instance in one class is a code smell. |
| Split? | CONSIDER. Extract static methods to a StockCandidateClassifier static class or keep them as-is — they're pure functions that don't hurt testability. |
| Scales? | NO. EvaluateStockCandidateAsync calls MarketDataService.GetQuoteAsync per candidate (N+1). UpdateStockLearningStatsAsync does 12 HTTP calls per candidate. |

## 3.12 SupabaseClient

| Criterion | Assessment |
| --- | --- |
| SRP | GOOD. Generic PostgREST HTTP client with SELECT/INSERT/UPDATE/DELETE/UPSERT/RPC. |
| Should exist? | YES. This is the correct infrastructure abstraction. |
| Hidden coupling? | YES. Every repository duplicates JSON-to-model mapping helpers (GetInt, GetDouble, GetNullableDouble, GetBool, GetDateTimeOffset, GetStringList). This mapping code should be in a shared base class or extension methods. |
| Scales? | BARELY. HTTP-per-query overhead is inherent to PostgREST. No connection pooling beyond the singleton HttpClient. UpsertManyAsync exists but most callers use individual Upsert calls. |

# 4. Dependency Graph

The dependency graph below shows constructor injection dependencies. Bold items are coupling hotspots (depended on by 5+ services).

## 4.1 Core Pipeline Dependencies

| Service | Dep Count | Depends On |
| --- | --- | --- |
| DynamicPickOrchestrator | 11 | DailyResearchRunService, ResearchRepository, StockCandidateService, OptionCandidateService, PortfolioLifecycleService, PaperStockCandidateRepository, OptionsDataRepository, LearningEngine, IEvidenceService, IOpportunityLearningService, ILogger |
| DailyResearchRunService | 9 | PredictionGenerator, OutcomeEvaluator, LearningEngine, IKnowledgeEngine, DailyReportService, ResearchRepository, WatchlistRepository, IResearchUniverseService, ILogger |
| PredictionGenerator | 11 | MarketDataService, ResearchRepository, PaperStockCandidateRepository, ResearchSignalService, IMarketIntelligencePipeline, IScoringEngine, EnsembleScoringService, TradeSetupEngine, MarketSnapshotBuilder, IConfiguration, ILogger |
| ScoringEngine | 11 | ITrend/Momentum/Volume/Volatility/MarketContext/Catalyst/LearningAdjustment/ResearchSignal Evaluator, IScoreAggregator, IConfidenceEngine, IRiskEngine |
| LearningEngine | 6 | ResearchRepository, PatternDetectionService, TradeSetupEngine, IOpenAiCompletionService, WeightUpdateValidator, ILogger |
| StockCandidateService | 6 | PaperStockCandidateRepository, ResearchRepository, MarketDataService, MarketDataOptionsProvider, TradeSetupEngine, ILogger |
| OpportunityLearningService | 7 | IOpportunityLearningRepository, IDiscoveryEventRepository, IResearchUniverseService, ResearchRepository, MarketDataService, OpportunityLearningConfig, ILogger |

## 4.2 Most-Depended-On Services (Coupling Hotspots)

| Service | Dependents | Risk Level |
| --- | --- | --- |
| ResearchRepository | 12+ | CRITICAL — god repository, no interface, any schema change cascades |
| MarketDataService | 7+ | HIGH — every price lookup flows through here |
| SupabaseClient | 10+ | HIGH — infrastructure foundation, but well-encapsulated |
| PaperStockCandidateRepository | 4 | MODERATE — concrete class, no interface |
| TradeSetupEngine | 4 | MODERATE — used by PredictionGenerator, StockCandidateService, LearningEngine, DynamicPickOrchestrator |
| ILogger<T> | all | N/A — framework concern, correct |

# 5. Services to Eliminate

These services should be deleted, merged, or demoted. Each adds maintenance cost without proportional value.

| Service | Action | Rationale |
| --- | --- | --- |
| OptionLearningService | DELETE | Dead code. Empty file with deletion comment. |
| OptionLearningRepository | DELETE | Dead code. Empty file with deletion comment. |
| InMemoryKnowledgeBase | DELETE | Broken. Sync signatures don't match async interface. Not registered in DI. |
| InMemoryAdaptiveLearningRepository | DELETE | Unused. Supabase version is registered. |
| InMemoryHistoricalCaseRepository | DELETE | Unused. Supabase version is registered. |
| OptionsDataService | DELETE → MERGE | V1 superseded by PaperOptionsService. Migrate OptionsDataController to use PaperOptionsService. |
| PaperOptionCandidate model | DELETE → MERGE | Subsumed by PaperCandidateEnhanced. Delete and use Enhanced everywhere. |
| PaperOptionOutcome model | DELETE → MERGE | Subsumed by PaperOutcomeEnhanced. Delete and use Enhanced everywhere. |
| MarketFactService | DEMOTE to static | Stateless, parameterless, single method. Make static or inline into MarketIntelligencePipeline. |
| MarketFeatureService | DEMOTE to static | Same as MarketFactService. |
| MarketEvidenceService | DEMOTE to static | Same as MarketFactService. |
| MarketThesisService | DEMOTE to static | Same as MarketFactService. Eliminates 4 interfaces + 4 classes + 8 DI registrations. |
| PassthroughDecayStrategy | REPLACE | Stub that does nothing. Either implement real decay or remove the abstraction until needed. |
| ConfidenceTradeFilter | MOTHBALL | Returns Pass. Remove from DI until implemented. |
| LiquidityTradeFilter | MOTHBALL | Returns Pass. Remove from DI until implemented. |
| VolatilityTradeFilter | MOTHBALL | Returns Pass. Remove from DI until implemented. |
| HistoricalSimilarityEngine | MOTHBALL | Empty case library. Placeholder with zero value. |
| DailyReportService | DEMOTE to static | Zero constructor deps. Generates strings from input data. Pure function. |

# 6. Missing Services & Infrastructure

These are capabilities the system needs but does not have.

| Missing Service | Why It's Needed |
| --- | --- |
| IHttpClientFactory + Named Clients | 5 services create HttpClient in constructors. Risk: socket exhaustion, no DNS rotation, no retry/circuit-breaker policies. Register named clients with Polly transient-fault policies. |
| ICacheService / IMemoryCache | Zero caching anywhere. Scoring weights, learning insights, and benchmark quotes are fetched from DB repeatedly per ticker in every run. Cache shared/slow-changing data. |
| BackgroundJobService (IHostedService) | Controllers fire-and-forget via Task.Run. No graceful shutdown, no error recovery, no job tracking beyond JobStatusTracker's in-memory dictionary. |
| IBatchWriter / Bulk Persistence | Every DB write is an individual HTTP POST. At 1000 tickers, the morning scan issues ~11,000 individual PostgREST calls. Need batch insert/upsert via SupabaseClient.UpsertManyAsync. |
| IRateLimiter Abstraction | Only TwelveData has a semaphore throttle. Other providers (StockFit, Finnhub, MarketData.app) have no rate limiting. Need a shared rate limiter with per-provider configuration. |
| IHealthCheck Implementations | No health checks for external dependencies. If TwelveData is down, the morning scan fails silently. Need IHealthCheck per provider with circuit-breaker state exposure. |
| Repository Interfaces | ResearchRepository, PaperStockCandidateRepository, WatchlistRepository, PortfolioChallengeRepository, OptionsDataRepository have no interfaces. Cannot be mocked for unit testing. |
| Telemetry / Observability | No distributed tracing, no per-ticker timing, no metrics collection. Cannot diagnose whether bottlenecks are API calls, DB calls, or computation. |
| PriceForecastEngine | Price forecasting logic is embedded in PredictionGenerator. Should be an independent engine for testability and reuse. |
| MarketDataCache | Quotes and bars for SPY/QQQ/DIA benchmarks are fetched 3 times per ticker in the prediction loop. A per-run cache would eliminate ~3N redundant API calls. |
| SharedDataPrefetcher | Scoring weights, learning insights, weight overrides, signal performance are identical across all tickers in a run. Fetch once before the loop, pass as context. Eliminates ~6 DB queries per ticker. |

# 7. Revised Architecture

The target architecture introduces explicit layers, interface-driven contracts at every layer boundary, and addresses the scaling and testability gaps.

## 7.1 Target Layer Diagram

Layer 1 — API: Controllers, middleware, request validation. No business logic.

Layer 2 — Orchestration: DynamicPickOrchestrator, DailyResearchRunService. Coordinate domain operations. Own no data.

Layer 3 — Domain Engines: ScoringEngine, LearningEngine (decomposed), PredictionGenerator, TradeSetupEngine, OutcomeEvaluator, KnowledgeEngine, EvidenceEngine, DiscoveryEngine.

Layer 4 — Domain Services: StockCandidateService, OptionCandidateService, PortfolioLifecycleService, DynamicWatchlistService, ResearchSignalService.

Layer 5 — Providers: MarketDataService, TwelveDataProvider, StockFitProvider, FinnhubProvider, MarketDataOptionsProvider, OpenAiCompletionService. All behind interfaces. All using IHttpClientFactory.

Layer 6 — Persistence: Interface-driven repositories (IPredictionRepository, ILearningStatsRepository, ISignalAnalyticsRepository, ISetupRepository, IRunRepository). SupabaseClient is infrastructure.

Cross-cutting — Infrastructure: ICacheService, IRateLimiter, IHealthCheck, IBatchWriter, Telemetry.

## 7.2 Key Structural Changes

| Current | Target | Impact |
| --- | --- | --- |
| ResearchRepository (18 tables) | 5 focused repositories with interfaces | Testable, maintainable, clear ownership |
| LearningEngine (14 responsibilities) | LearningOrchestrator + 4 sub-engines | Each engine testable independently |
| 8 evaluator interfaces | IEnumerable<IEvaluator> | Zero-config evaluator addition |
| 4 MarketIntelligence services | Static methods on pipeline class | Eliminates 8 DI registrations |
| OptionsDataService + PaperOptionsService | Single PaperOptionsService | Removes V1/V2 confusion |
| Knowledge + KnowledgeBase | Single Knowledge subsystem | Removes duplicate type definitions |
| Concrete repository deps | All repositories behind interfaces | Full mockability for unit tests |
| Manual HttpClient construction | IHttpClientFactory + Polly | Connection management, retry, circuit break |
| Sequential prediction loop | Parallel with rate-limited semaphore | Linear speedup bounded by API rate limits |
| No caching | Per-run shared data cache | Eliminates ~6N redundant DB calls |

# 8. Technical Debt Backlog

Ordered by impact × effort ratio. Each item is tagged with priority (P0=critical, P1=high, P2=medium, P3=low) and estimated effort.

| # | Debt Item | Impact | Effort | Priority |
| --- | --- | --- | --- | --- |
| 1 | Split ResearchRepository into 5 focused repositories with interfaces | Testability, maintainability, data ownership clarity. Unblocks unit testing. | 3-4 days | P0 |
| 2 | Add IHttpClientFactory + Polly retry/circuit-breaker for all 5 HTTP clients | Eliminates socket exhaustion risk, adds retry resilience, enables health checks. | 2 days | P0 |
| 3 | Implement SharedDataPrefetcher: cache scoring weights, insights, overrides per run | Eliminates ~6 DB queries × N tickers. At 200 tickers = 1,200 eliminated HTTP calls. | 1 day | P0 |
| 4 | Delete dead code: OptionLearningService, OptionLearningRepository, InMemoryKnowledgeBase | Reduces confusion and maintenance surface. | 30 min | P0 |
| 5 | Merge OptionsDataService into PaperOptionsService, unify models | Eliminates V1/V2 confusion, removes 2 redundant model classes. | 1 day | P0 |
| 6 | Add repository interfaces for all concrete repositories | Enables unit testing of all domain services without DB. | 2 days | P0 |
| 7 | Implement per-run MarketDataCache for benchmark quotes (SPY/QQQ/DIA) | Eliminates ~3 redundant API calls per ticker per run. | 0.5 days | P0 |
| 8 | Decompose LearningEngine into orchestrator + 4 sub-engines | Each engine independently testable. Clearer responsibility boundaries. | 2-3 days | P1 |
| 9 | Collapse 8 evaluator interfaces to IEnumerable<IEvaluator> | Simplifies DI registration, makes adding evaluators zero-config. | 1 day | P1 |
| 10 | Parallelize prediction loop with SemaphoreSlim rate limiting | Linear speedup for CPU-bound phases. Rate-limit-aware for API calls. | 1 day | P1 |
| 11 | Batch DB writes: use UpsertManyAsync for signal observations, outcomes, candidates | Reduces PostgREST calls from N to ceil(N/batch_size). | 1-2 days | P1 |
| 12 | Consolidate Knowledge + KnowledgeBase into single subsystem | Removes duplicate type definitions, simplifies mental model. | 1 day | P1 |
| 13 | Inline MarketIntelligence services as static methods | Eliminates 4 interfaces + 4 classes + 8 DI registrations. | 2 hours | P1 |
| 14 | Move FinnhubProvider from UniverseDiscovery/ to Providers/ | Correct layer placement. Currently in wrong directory. | 30 min | P2 |
| 15 | Add IMemoryCache for scoring weights, learning insights | Reduces repeated DB reads for slow-changing configuration data. | 1 day | P2 |
| 16 | Extract PriceForecastEngine from PredictionGenerator | Testable independently. Reduces PredictionGenerator to 9 deps. | 0.5 days | P2 |
| 17 | Mothball TradeDecision placeholder services | Removes 19 classes of scaffolding. Re-introduce when implementing real trade decisions. | 1 day | P2 |
| 18 | Add BackgroundService for fire-and-forget controller jobs | Graceful shutdown, error recovery, proper cancellation token propagation. | 1-2 days | P2 |
| 19 | Split ResearchEngineModels.cs into focused model files | ResearchEngineModels.cs has 40+ types. Split into PredictionModels, ScoringModels, LearningModels, RunModels. | 1 day | P2 |
| 20 | Decompose ScoringBreakdown (46 props) and PredictionCandidate (47 props) | Extract nested records: BucketScores, DirectionalResult, PriceForecast, DataQualityResult. | 1 day | P2 |
| 21 | Extract shared JSON mapping helpers from repositories | Every repository duplicates GetInt/GetDouble/GetBool/etc. Extract to SupabaseRowMapper. | 0.5 days | P2 |
| 22 | Add IHealthCheck per external provider | Circuit-breaker state visibility. Fail fast when providers are down. | 1 day | P2 |
| 23 | Add OpenTelemetry tracing spans for pipeline phases | Per-ticker timing, bottleneck identification, performance regression detection. | 2 days | P3 |
| 24 | Review all-singleton DI: consider scoped for repositories | Repositories hold no per-request state, so singleton is acceptable, but scoped is conventional. | 0.5 days | P3 |
| 25 | Extract StockCandidateClassifier from StockCandidateService statics | Cleaner separation of pure classification logic from stateful service. | 0.5 days | P3 |
| 26 | Add integration test suite against test Supabase instance | No tests currently verify DB interactions. | 3-5 days | P3 |
| 27 | Upgrade to direct PostgreSQL (Npgsql/Dapper) for hot paths | Eliminates HTTP overhead for high-frequency queries. Keep PostgREST for CRUD. | 3-5 days | P3 |

# 9. Phased Implementation Roadmap

## Phase 1: Foundation (Week 1-2) — "Stop the Bleeding"

Goal: Eliminate critical risks and dead code. No new features. All changes are safe refactors that don't alter behavior.

| # | Task | Debt Item | Success Metric |
| --- | --- | --- | --- |
| 1.1 | Delete dead code files (3 files) | #4 | Clean compile, no behavior change |
| 1.2 | Add IHttpClientFactory + named clients for all 5 providers | #2 | Zero manual HttpClient construction |
| 1.3 | Add Polly retry (3x exp backoff) + circuit breaker for all HTTP clients | #2 | Transient failures auto-retry |
| 1.4 | Extract shared SupabaseRowMapper from repository mapping code | #21 | DRY mapping, single change point |
| 1.5 | Add interfaces for all 8 concrete repositories | #6 | All domain services depend on interfaces |
| 1.6 | Implement SharedDataPrefetcher for prediction loop | #3 | Scoring weights/insights/overrides fetched once per run |
| 1.7 | Implement per-run benchmark quote cache (SPY/QQQ/DIA) | #7 | Benchmark quotes fetched once per run |

## Phase 2: Decomposition (Week 3-4) — "Untangle the Monoliths"

Goal: Break god services into focused, testable components.

| # | Task | Debt Item | Success Metric |
| --- | --- | --- | --- |
| 2.1 | Split ResearchRepository into PredictionRepo, LearningStatsRepo, SignalAnalyticsRepo, SetupRepo, RunRepo | #1 | No repository >15 methods |
| 2.2 | Decompose LearningEngine into orchestrator + SignalPerformanceEngine + CalibrationEngine + WeightOptimizationEngine + LearningReportGenerator | #8 | LearningEngine <100 lines |
| 2.3 | Merge OptionsDataService → PaperOptionsService, unify model pairs | #5 | Single options service, single model per concept |
| 2.4 | Consolidate Knowledge + KnowledgeBase into single subsystem | #12 | One Knowledge directory, no duplicate types |
| 2.5 | Inline MarketIntelligence services as static methods | #13 | 4 fewer DI registrations |
| 2.6 | Collapse 8 evaluator interfaces to IEnumerable<IEvaluator> | #9 | 8 fewer DI registrations, zero-config evaluator addition |

## Phase 3: Performance (Week 5-6) — "Make It Fast"

Goal: Enable scaling beyond 200 tickers through parallelism, batching, and caching.

| # | Task | Debt Item | Success Metric |
| --- | --- | --- | --- |
| 3.1 | Parallelize prediction loop with SemaphoreSlim (configurable concurrency) | #10 | Prediction phase runtime ÷ concurrency factor |
| 3.2 | Batch DB writes for signal observations, outcomes, candidates | #11 | PostgREST calls reduced by 80%+ |
| 3.3 | Add IMemoryCache for scoring weights, learning insights (5-min TTL) | #15 | Cache hit rate >90% during runs |
| 3.4 | Add per-provider rate limiter abstraction with configurable limits | Missing #5 | No 429 errors from any provider |
| 3.5 | Move candidate evaluation to parallel with market data batching | #10 | EOD review runtime ÷ concurrency factor |

## Phase 4: Quality (Week 7-8) — "Prove It Works"

Goal: Testing, observability, and operational maturity.

| # | Task | Debt Item | Success Metric |
| --- | --- | --- | --- |
| 4.1 | Add BackgroundService for fire-and-forget controller jobs | #18 | Graceful shutdown, CancellationToken propagation |
| 4.2 | Add IHealthCheck per external provider with circuit-breaker state | #22 | /health endpoint shows all provider statuses |
| 4.3 | Add OpenTelemetry tracing spans for each pipeline phase | #23 | Per-ticker timing visible in traces |
| 4.4 | Extract PriceForecastEngine from PredictionGenerator | #16 | PredictionGenerator ≤9 deps |
| 4.5 | Split ResearchEngineModels.cs + decompose overgrown models | #19, #20 | No model file >20 types, no model >30 properties |
| 4.6 | Mothball TradeDecision placeholder services | #17 | 19 fewer classes in DI |
| 4.7 | Write unit tests for ScoringEngine, LearningEngine sub-engines, Evaluators | #26 | >50% coverage on scoring/learning |

# 10. Target Architecture Diagram

The following shows the target architecture after all 4 phases are complete. Arrows indicate dependency direction (A → B means A depends on B). Interfaces at every layer boundary.

## 10.1 Layer Diagram

| Layer | Components |
| --- | --- |
| L1: API | Controllers (14) → DTOs only, no business logic. RequestMetrics middleware. |
| L2: Orchestration | DynamicPickOrchestrator → coordinates morning/EOD/learning flows. DailyResearchRunService → coordinates research runs. Both depend only on L3 interfaces. |
| L3: Domain Engines | ScoringEngine (IEnumerable<IEvaluator>), LearningOrchestrator (→ SignalPerformanceEngine, CalibrationEngine, WeightOptimizationEngine, LearningReportGenerator), PredictionGenerator (→ PriceForecastEngine), KnowledgeEngine, EvidenceEngine, DiscoveryEngine, OutcomeEvaluator, TradeSetupEngine, MarketIntelligencePipeline (static helpers), MarketRegimeEngine, EnsembleScoringService |
| L4: Domain Services | StockCandidateService, OptionCandidateService (single), PortfolioLifecycleService, PortfolioBalanceEngine, DynamicWatchlistService, ResearchSignalService, PatternDetectionService, AdaptiveLearningEngine, StrategyDiscoveryEngine |
| L5: Providers | IMarketDataProvider ← MarketDataService ← TwelveDataProvider. INewsProvider ← StockFitProvider, FinnhubProvider. IOptionsProvider ← MarketDataOptionsProvider. IAiCompletionService ← OpenAiCompletionService. All using IHttpClientFactory. |
| L6: Persistence | IPredictionRepository, ILearningStatsRepository, ISignalAnalyticsRepository, ISetupRepository, IRunRepository, IWatchlistRepository, IOptionsRepository, IPortfolioRepository, etc. All backed by SupabaseClient. Shared SupabaseRowMapper. |
| Cross-cutting | ICacheService (IMemoryCache), IRateLimiter, IHealthCheck (per provider), IBatchWriter, OpenTelemetry tracing, BackgroundJobService (IHostedService) |

## 10.2 Data Flow (Target)

1. Discovery Providers scan RSS/Finnhub/Congress/TwelveData → DiscoveryEngine deduplicates → ResearchUniverse updated

2. Morning Scan: SharedDataPrefetcher loads weights/insights/overrides into memory. MarketDataCache pre-fetches benchmarks.

3. Parallel prediction loop (SemaphoreSlim-gated): MarketSnapshotBuilder → IndicatorEngine → MarketIntelligencePipeline → ScoringEngine → PriceForecastEngine → AI Explanation → candidates batched into write buffer.

4. IBatchWriter flushes candidates, inputs, snapshots in bulk (UpsertManyAsync).

5. StockCandidateService + OptionCandidateService process candidates → PortfolioLifecycleService opens positions.

6. EOD Review: parallel candidate evaluation with batched quote fetching → bulk outcome writes → portfolio position closures.

7. Learning Cycle: SignalPerformanceEngine → CalibrationEngine → WeightOptimizationEngine → LearningReportGenerator → bulk writes via IBatchWriter.

# 11. Impact Summary

| Metric | Current | After All Phases |
| --- | --- | --- |
| Services with interfaces | ~25% | ~90% |
| Max repository methods | ~50 (ResearchRepository) | ≤15 per repository |
| Max service deps | 11 (ScoringEngine, PredictionGenerator) | ≤8 |
| DB calls per ticker (morning) | ~11 | ~2 (rest cached/batched) |
| API calls per ticker (morning) | ~9 | ~7 (benchmarks cached) |
| Prediction loop parallelism | Sequential | Configurable (3-10 concurrent) |
| Dead code files | 3 | 0 |
| Placeholder services in DI | 7 (3 filters + 4 services) | 0 |
| Duplicate model pairs | 2 (Option V1/V2) | 0 |
| Unit test coverage (scoring/learning) | ~0% | >50% |
| Services creating raw HttpClient | 5 | 0 |
| Total DI registrations | 95 | ~65 (after consolidation) |